# DinePosAI — Implementation Plan (V1)

Goal: Build a production-ready multi-tenant restaurant operating system with Digital Menu, KDS, POS, Manager Dashboard, and SaaS Billing.

# Phase 1: Project Setup & Foundation

## Objective

Establish the project architecture, repository structure, CI/CD, and development environment.

### Tasks

- Create monorepo structure

  - /apps/web (Next.js)

  - /apps/api (NestJS)

  - /packages/shared-types

- Setup TypeScript

- Setup ESLint + Prettier

- Setup GitHub repository

- Configure environment variables

- Configure Supabase PostgreSQL

- Setup Prisma ORM

- Configure Docker development environment

### Deliverables

- Running frontend

- Running backend

- Connected PostgreSQL database

- Shared type package

# Phase 2: Database & Core Backend Architecture

## Objective

Build the foundation of the backend.

### Create Database Tables

- tenants

- users

- sessions

- audit_logs

- devices

- settings

### Create NestJS Modules

- Auth Module

- Tenant Module

- User Module

- Session Module

- Audit Module

- Settings Module

### Deliverables

- Database schema deployed

- Prisma migrations completed

- Core modules operational

# Phase 3: Authentication & Security

## Objective

Secure user access and role management.

### Features

- Signup

- Signin

- Forgot Password

- JWT Authentication

- Refresh Tokens

- Single Device Login Enforcement

- Role-based Access Control

### Roles

- Super Admin

- Manager

- Cashier

- Kitchen

### Deliverables

- Fully working authentication system

- Protected routes

- Role permissions

# Phase 4: SaaS Onboarding Flow

## Objective

Allow restaurants to start using the platform.

### Features

- Business Registration

- Trial Creation (14 days)

- Tax Setup

- Currency Setup

- Language Setup

- Device Registration

### Deliverables

- Restaurant onboarding wizard

- Tenant creation workflow

# Phase 5: Core UI Framework

## Objective

Build reusable design system.

### Create Components

- Buttons

- Inputs

- Cards

- Modals

- Tables

- Navigation

- Toast Notifications

- Charts

### Layouts

- Public Layout

- Dashboard Layout

- POS Layout

- KDS Layout

### Deliverables

- Reusable UI system

- Responsive layouts

# Phase 6: Public Website

## Pages

- Home

- Sign Up

- Sign In

- Forgot Password

- Terms & Conditions

- Privacy Policy

- Contact & Support

### Deliverables

- Complete marketing website

- Authentication entry points

# Phase 7: Manager Foundation

## Features

- Dashboard

- Restaurant Settings

- Tax Configuration

- Currency Configuration

- Language Configuration

### Deliverables

- Manager dashboard functional

# Phase 8: Menu Management

## Database

- categories

- menu_items

- item_variants

- item_addons

### Features

- Create Category

- Edit Category

- Delete Category

- Create Menu Item

- Upload Images

- Variants

- Add-ons

- Availability Toggle

### Deliverables

- Complete menu management system

# Phase 9: Table Management

## Features

- Create Table

- Edit Table

- Delete Table

- Table Status

### Deliverables

- Table management module

# Phase 10: Digital Menu (Customer App)

## Features

- View Categories

- Browse Menu

- Item Details

- Add to Cart

- Cart Management

- Place Order

### AI Features (V1)

- Popular Item Suggestions

- Upsell Recommendations

- Menu Q&A

### Deliverables

- Tablet ordering system

# Phase 11: Order Management System

## Database

- orders

- order_items

### Features

- Create Orders

- Update Orders

- Cancel Orders

- Order Status Tracking

### Status Flow

PENDING

ACCEPTED

COOKING

READY

SERVED

COMPLETED

### Deliverables

- Core order engine

# Phase 12: KDS (Kitchen Display System)

## Features

- Real-time Order Feed

- Accept Order

- Reject Order

- Cooking Status Updates

- Ready Status Updates

- Kitchen History

### Deliverables

- Functional kitchen workflow

# Phase 13: POS System

## Features

- Active Orders

- Modify Orders

- Discounts

- Cart Management

- Checkout Initiation

### Deliverables

- Operational POS

# Phase 14: Payment System

## Database

- payments

- payment_splits

- refunds

### Features

- Cash Payments

- Card Payments

- QR Payments

- Split Payments

- Change Calculation

- Refunds

- Voids

### Deliverables

- Complete checkout flow

# Phase 15: Invoice & Receipt System

## Features

- Invoice Generation

- PDF Export

- Thermal Printing

- Reprint Receipt

- QR Verification Code

### Deliverables

- Production-ready billing system

# Phase 16: Analytics & Reports

## Metrics

- Gross Sales

- Net Sales

- Refunds

- Voids

- Top Selling Items

- Daily Revenue

### Exports

- CSV

- Excel

### Deliverables

- Reporting dashboard

# Phase 17: Staff Management

## Features

- Create Staff

- Edit Staff

- Disable Staff

- Role Assignment

### Deliverables

- User management system

# Phase 18: Device Management

## Features

- Register Device

- Remove Device

- Device Status

- Last Sync Tracking

### Device Types

- POS

- Tablet

- KDS

### Deliverables

- Device management module

# Phase 19: Offline Sync Engine

## Features

- Local Storage Queue

- UUID Transactions

- Conflict Resolution

- Retry Mechanism

- Sync Logs

### Deliverables

- Offline-first operations

# Phase 20: SaaS Billing System

## Features

- 14-Day Trial

- Monthly Plan

- Yearly Plan

- Stripe Integration

- PayPal Integration

- Manual Bank Transfer Support

### Subscription States

TRIAL

ACTIVE

PAST_DUE

EXPIRED

SUSPENDED

### Deliverables

- Subscription management

# Phase 21: Super Admin Platform

## Features

- Tenant List

- Tenant Details

- Activate Tenant

- Suspend Tenant

- View Billing Status

- Global Analytics

- Fraud Monitoring

### Deliverables

- Complete SaaS administration panel

# Phase 22: Audit & Compliance

## Features

- Audit Logs

- Login Logs

- Refund Logs

- Void Logs

- Device Logs

### Deliverables

- Compliance-ready tracking

# Phase 23: System Testing

## Unit Testing

- Services

- Controllers

- Utilities

## Integration Testing

- Authentication

- Orders

- Payments

- Billing

## End-to-End Testing

- Customer Journey

- Kitchen Journey

- Cashier Journey

- Manager Journey

### Deliverables

- Test coverage >80%

# Phase 24: Performance Optimization

## Tasks

- Database indexing

- Query optimization

- Image optimization

- Code splitting

- Lazy loading

### Deliverables

- Production performance targets met

# Phase 25: Deployment

## Frontend

- Vercel

## Backend

- Render

## Database

- Supabase PostgreSQL

## Storage

- Supabase Storage

### Deliverables

- Live production environment

# Phase 26: Final Polish & Launch

## Tasks

- UI refinements

- Accessibility checks

- Error handling review

- Security review

- Documentation completion

### Deliverables

- Production-ready DinePosAI V1

- Admin documentation

- API documentation

- Deployment documentation

# Final Build Order Summary

1. Project Setup

2. Database

3. Authentication

4. Onboarding

5. UI System

6. Public Website

7. Manager Dashboard

8. Menu Management

9. Table Management

10. Digital Menu

11. Orders Engine

12. KDS

13. POS

14. Payments

15. Invoices

16. Reports

17. Staff Management

18. Device Management

19. Offline Sync

20. Billing

21. Super Admin

22. Audit Logs

23. Testing

24. Optimization

25. Deployment

26. Final Polish